Haywood County Recreation and Parks Advisory Board

Agenda

April 1st , 2025

- Call to Order – Kevin Fitzgerald called the meeting to order at 5:44PM. Elli Flagg, Brandon Rogers, Todd Murdock, Bob Clark, Judy Sutton, Mark Jaben, Ryan Newell, Alex Gates were present. Meeting took place at the Clyde Armory.

- Review and Approval of Feb 13th minutes – Bob motioned to approve the minutes with no corrections, Todd seconded.

- Introductions – Each member introduced themselves and welcomed Alex to the Advisory Board meeting and Recreation and Parks Department.

- Project Updates

  - Clyde Armory – Have begun storing Recreation items in the armory. The restoration of the armory is slated to begin in July of this year and will finish ideally in Spring 2026. Some items for the armory have already been selected, such as speaker systems for both indoor and outdoor use.

  - Bike Park – May 8th, bid is opening for pavilion construction and paving the parking areas. Late October is still the goal for bike park to open. The grass that is immediately beside the bike park is presently covered under the maintenance plan, however more hours and manpower may be needed due to added work and initial maintenance until greenery can root and become integrated into soil. Discussed public hearing re: bike park.

  - Grants- TDA has a deadline of July 18th, and another grant can be applied for to aid in constructing the playground. Additionally, the sports equipment grant has been applied for to purchase BMX bikes for smaller children to use at the bike park.

  - Pickleball Courts- Bathroom renovation should be finished by July

  - Greenway Committee- Lost 6 members; Elli will possibly be stepping into vacant Chair position, and Alex Mumbee will become the Chairperson for representing the needs of the Town of Waynesville.

  - Budget Requests- Malcolm Beesley (Allens Creek Park) deserves a raise to compensate him for his longer hours he works to close the park and his continued vigilance and caretaking. Asked for $15,000 to fully staff and upkeep the bike park upon opening. The cost of the shortened basketball season was $8,000 this year, asked for $7,000 to extend the season and hire more referees. Hiking staff would like the opportunity to scout hikes for safety before taking groups as Helene damaged many areas, increasing budget by $5000. Asked for monetary consideration for possible Afterschool Programming for the bike park upon completion. Senior Games participation increased by 21.1% and at current rate of growth will need financial support to do the same, as well as to do marketing events in support of the Games. Allens Creek Park needs sidewalk redone as well as a French drain system to minimize flooding in future.

- Department Updates – Elli shared department updates, starting with the Senior Games registration event. Most paper packets ever- 130 people total attended, with 110 doing paper packets. Need more volunteers and staff to keep up with burgeoning participation. Primary outreach included social media posts, emailing past participants, and partnering with the Senior Resource Center.

Elli shared that Tommy, the fly-fishing guide, has retired and we are looking to hire a new guide for the fly-fishing program.

- Board member term expiration/renewal- The County Clerk requested that we wait until next meeting to be able to discuss member term expiration.

- Next Meeting – June 3rd – Based on suggestion from project updates, it was decided that the next meeting would take place at the Bike Park.

- Adjournment – Brandon motioned to adjourn at 6:31 PM and Ryan seconded.